SEND PARISH COUNCIL

Minutes of the Extraordinary Council Meeting of SEND PARISH COUNCIL

held on Monday 18th August 2025 at 7:30pm, in the Upper Room, Lancaster Hall,

Present: Cllr J Osborn (Chair), Cllr D Hurdle (Vice Chair) Cllr A Roberton, Cllr J Manktelow, Cllr M Bruton,                        Cllr M Shields, Cllr H Thomas, Cllr C Goehler. Proper Officer: N Mair (Clerk) There were also 2 members of the public.

Public Session A resident commented that a lot of time had been wasted having to fight developments, when resources could be used for other projects.

It was reported that a response had been received from the interested party, but not from GBC.

| 1. | Apologies for absence – There was an apology for absence from Cllr K Lord |
| --- | --- |
| 2. | Declaration of Interests by Members on agenda items – there was a declaration of Interest from Cllr Goehler in relation to 94 Potter’s Lane. |
| 3. | Pavilion Project – - to consider revised budget and costs for topographical survey and transport consultant. Discuss and agree action. Cllr Goehler gave a short report. The original cap of £30,000 would now not be enough. To carry out a topographical survey of the shop frontages, and a more detailed transport survey of that area, will increase the cost. A fire safety report will also be required. It was felt important to notify GBC of these changes and approve the revised sums. Cllr Roberton provided an explanation that S106 monies would need to be re allocated to the transport section of the Pavilion project. Parking at the recreation ground, would need to coordinate with parking at the at the Shopping Parade for the redevelopment to be successful. Following discussion, it was decided to increase the RIBA stage II cap to £42,000 to cover the extra costs of topographical survey and transport survey. RESOLVED: To increase the RIBA stage II cost cap to £42,000 for the Pavilion Project and notify Guildford Borough Council of the increase. |
| 4. | Confidential – to pass a resolution: In view of the confidential nature of the business to be transacted at item 5 of the agenda, the press and public to be excluded from this part of the meeting. |
| 5. | RESOLVED: Confidential Item – To consider the response received by GBC to the Pro Action Protocol Letter It was noted that there were 400 pages of facts and grounds. It would now be up to a judge to decide whether the case is granted permission to go to the next stage, having considered all the evidence provided by all parties, when received. A lot of time had gone into preparing the case. There was discussion concerning how to raise further funds and increase awareness throughout the village. |
| 6. | To note other matters for information only, brought to the attention of the Council, after the publication of the agenda – None received |
| 7. | The Chairman closed the meeting at 8:25pm. |

______________________________________________________

Send Parish Office 28 Send Road Send Woking GU23 7ET

01483 479312 clerk@sendparishcouncil.gov.uk